## Slide 1
SRE ENABLEMENT STRATEGY · MAKING SRE REAL ACROSS TEAMS
1
SRE Enablement Strategy · Confidential
Operationalising the Existing SRE Practice Across Teams
Our job is not transformation — it is enablement and scaling. We make SRE real across independent teams without forcing change.
🎯 Define
Standards · SLO frameworks · Best practices
📊 Assess
Maturity baselines · Scorecards per team
🚀 Enable
Embed SREs · Coaching · Templates
🔧 Improve
Reliability backlog · Toil reduction · Observability
📋 Govern
Maturity tracking · Report to leadership
"We are not here to define SRE. We are here to make SRE work in reality across teams."

## Slide 2
SECTION 1 · THE REAL MISSION
2
SRE Enablement Strategy · Confidential
Reframing the Problem — Our Actual Mission
❌ The Question We Need to Solve
"How do we implement SRE?"
Generic framework rollout · Top-down compliance · Central SRE doing everything
✅ Our Practical Mission
"How do we make SRE real across multiple independent teams without forcing change?"
Teams own reliability · We enable, standardise, and accelerate · Progressive adoption
OUR POSITIONING
SRE Enablement + Governance + Acceleration Layer— teams own reliability; we enable, standardise, and accelerate
🏗️ Standard Setters
Define SLO frameworks, policies, and best-practice standards
🎓 Capability Builders
Coach teams, provide templates, embed SREs temporarily
📈 Maturity Drivers
Track progress, drive improvement backlogs, govern lightly

## Slide 3
SECTION 2 · OUR MATURITY BASELINE
3
SRE Enablement Strategy · Confidential
✅ Existing Enterprise SRE Foundation We Will Build On
Most organisations don't have this. We do. This is our launchpad — not our starting point.
✓ SLO/SLI Framework
Service Level Objectives and Indicators defined and structured
✓ Observability Standards
Platform-wide observability expectations established
✓ Incident Management Integration
ITSM integration with structured incident workflows
✓ CI/CD + Automation Expectations
Pipeline and automation standards in place
✓ Toil Reduction Philosophy
Toil recognised as a first-class problem to solve
✓ Defined SRE Roles
Clear role definitions — a very strong differentiator
✓ Value Stream / Business Alignment
SRE tied to business outcomes, not just tech metrics
✓ Maturity Framework
Low → target state progression model established

## Slide 4
SECTION 3 · REALITY CHECK
4
SRE Enablement Strategy · Confidential
⚠️ Where the Gap Usually Is — The Real Challenges
Even with a strong framework in place, these are the gaps that prevent SRE from being real:
⚠ SLO Adoption
SLO adoption is inconsistent across teams
⚠ Alert Quality
Alert quality varies and often creates avoidable noise
⚠ Runbooks
Missing or severely outdated — no runbook = slow MTTR during incidents
⚠ Incident Reviews
Post-incident learning is not always converted into tracked improvement
⚠ Toil Level
Toil is high but not consistently measured
⚠ Ownership Clarity
Ownership is unclear in practice — who owns this service when things break?
⚠ Observability Consistency
Observability exists but is inconsistent or too noisy to act on
⚠ Standards Adoption
Standards exist but are not enforced — gap between policy and practice
This is the gap we are well placed to close as a specialised DevOps and SRE enablement team.

## Slide 5
APPROACH 1 · SRE MATURITY BASELINE PER TEAM
5
SRE Enablement Strategy · Confidential
📊 SRE Maturity Baseline — Team Baseline and Visibility
THE APPROACH
Instead of...
'You are not compliant'
We say...
'Let us baseline your current maturity across key SRE dimensions'
DIMENSIONS ASSESSED PER TEAM
· SLO adoption
· Alert quality
· Observability coverage
· Incident handling
· Runbooks
· Deployment reliability
· Toil level
· Ownership clarity
SAMPLE TEAM SCORECARD
SLO Adoption
2/5
Observability
3/5
Alert Quality
1/5
Incident Response
3/5
Runbooks
2/5
Automation
2/5
Toil Measurement
1/5
Ownership Clarity
4/5
Output: Simple heatmap per team · Objective visibility · Triggers a constructive improvement conversation

## Slide 6
APPROACH 2 · MINIMUM SRE CONTRACT
6
SRE Enablement Strategy · Confidential
📋 Minimum SRE Baseline — Non-Negotiable Minimums per Service
We already have standards. Now convert them into minimum baseline expectations every critical service must meet.
EVERY CRITICAL SERVICE MUST HAVE
👤 Defined Owner
Clear ownership — one team, one service, no ambiguity
📏 SLO Defined
Even a basic SLO. Availability target with error budget.
👁 Monitoring + Alerting
Actionable alerts tied to SLO thresholds — not vanity metrics
📞 On-Call Path
A clear escalation path when the service degrades or fails
📖 Runbooks
Top 3 failure scenarios documented with step-by-step remediation
WHY THIS IS CRITICAL
In large enterprises, the challenge is usually not defining SRE— but operationalising it consistently..
WHAT THIS CREATES
✓ Consistent baseline across all critical services
✓ Teams know exactly what is expected — no ambiguity
✓ Enables light governance without heavy compliance overhead
✓ Foundation for the SRE scorecard and maturity tracking
Standards exist but are not enforced — this is where most SRE programs fail. The contract closes that gap.

## Slide 7
APPROACH 3 · ENABLEMENT IN PRACTICE
7
SRE Enablement Strategy · Confidential
🚀 Enablement in Practice — From Documentation to Action
🤝 Embed + Coach
❌ Documentation alone is not enough
Embed one SRE into a team temporarily. Fix alerts, dashboards, SLOs, and runbooks. Then replicate patterns across the org.
Examples
→ Fix noisy alerts
→ Tune SLO thresholds
→ Build dashboards
→ Document runbooks
📥 Reliability Backlog
❌ Reliability backlogs turn standards into delivery work
Each team maintains a reliability backlog — like technical debt. We help teams prioritise and track it sprint by sprint.
Examples
→ Fix noisy alerts
→ Define SLOs
→ Automate manual processes
→ Improve dashboards
🔁 Toil Reduction Program
❌ Toil reduction creates visible operational value
Identify top repetitive manual tasks, quantify engineering time lost, automate. Gives immediate, visible value.
Examples
→ Identify top 10 toil tasks
→ Quantify hours per week
→ Automate each one
→ Track time recovered
The shift: from central SRE publishing documents → central SRE embedding, fixing, and replicating patterns at team level

## Slide 8
APPROACH 4 · INCIDENT EXCELLENCE + GOLDEN PATHS
8
SRE Enablement Strategy · Confidential
🚨 Incident Excellence — High ROI, Visible Impact
INCIDENT EXCELLENCE MODEL
Consistent Severity Model
Standard P1–P4 definitions applied across all teams and services
Real Postmortems
Genuine root-cause analysis — not compliance documents or tick-boxes
Action Tracking
Every postmortem produces tracked actions with owners and due dates
Repeat Incident Elimination
Track repeat incidents. If it happens twice, it must be automated or prevented.
🛤️ GOLDEN PATHS
Instead of telling teams what to do, provide ready-to-use reference implementations:
SLO Templates
Pre-built SLO definitions for common service types
Dashboard Templates
Standard observability dashboards — plug in metrics, go
Alert Configurations
Pre-tuned alert rules — signal over noise out of the box
Runbook Formats
Structured runbook templates for top failure scenarios
CI/CD Reliability Gates
Pipeline quality gates — block on SLO-breaking changes
Incident excellence + golden paths = reduced friction + faster team adoption + measurable reliability improvement

## Slide 9
APPROACH 5 · GOVERNANCE WITHOUT BUREAUCRACY
9
SRE Enablement Strategy · Confidential
⚖️ Practical Governance and Continuous Review
GOVERNANCE RHYTHM
Monthly
SRE Review Per Team
Maturity score delta · Incident trends · SLO health · Reliability backlog progress
Quarterly
Maturity Score Tracking
Heatmap across all teams · Leadership visibility · Celebrate improvement
Ongoing
Incident Trend Review
Repeat incidents · MTTR trends · Action tracking from postmortems
Ongoing
SLO Health Review
SLO compliance rates · Error budget consumption · At-risk services
WHAT TO AVOID
✗ Heavy compliance gate processes
✗ Lengthy approval chains for changes
✗ Punitive maturity scoring
✗ Bureaucratic sign-off cycles
✗ Reporting for reporting's sake
PRIORITISE BY BUSINESS CRITICALITY — NOT ALL TEAMS EQUALLY
Focus first on high-impact platforms and revenue-critical systems. Mature them first → show value → expand. This creates momentum and stakeholder confidence.

## Slide 10
SUMMARY · CENTRAL SRE OPERATING MODEL
10
SRE Enablement Strategy · Confidential
Central SRE Team — 5 Core Functions
We are not introducing a new SRE model. We are enabling existing teams to progressively adopt and operationalise the current SRE framework through structured maturity assessment, targeted enablement, and measurable reliability improvements.
1 · DEFINE
Standards · SLO frameworks · Best practices · Policies
→ Common SLO patterns
→ Service ownership policy
→ Alert quality standards
2 · ASSESS
Maturity baselines · Scorecards per team · Heatmaps
→ Team maturity baseline
→ Dimension-level scoring
→ Leadership visibility
3 · ENABLE
Embed SREs · Coach teams · Provide templates
→ Temporary team embedding
→ Ready-to-use templates
→ Golden paths
4 · IMPROVE
Drive backlogs · Reduce toil · Fix observability
→ Reliability backlog per team
→ Top 10 toil reduction
→ Alert quality programme
5 · GOVERN
Track maturity · Report to leadership · Light oversight
→ Monthly SRE reviews
→ Quarterly maturity scores
→ Incident trend tracking
The Critical Shift: "We define SRE"→"We make SRE work in reality across teams"
Most enterprises fail at SRE not because they lack frameworks — but because they cannot operationalise them across teams. That is exactly where we can create value.