# GitHub Migration Plan: github.worldpay.com → FIS GitHub Enterprise

## Current Status & Activities

### License Procurement

* License request for FIS GitHub Enterprise has been raised with the respective teams.
* Procurement is currently in progress.

### Access Provisioning

* Access request for FIS GitHub has been submitted.
* This is currently being processed.

### Migration Coordination

* Engaged with Kailash and team for detailed planning.
* A ServiceNow ticket has been raised with the GitHub migration team for both DTS and EDP organization migrations.

## DTS Organization Migration

Current State: Hosted on github.worldpay.com.

Migration Type: Straightforward, as it’s still within the same platform.

Repository Count: ~405 repositories total.

### POC Plan:

* Initial Scope: 20 representative repositories selected for a Proof of Concept (POC).
* Timeline: Migration team committed to delivering these 20 repos in FIS GitHub by early next week.
* Next Step:
* Validate the POC repositories once delivered.
* Provide confirmation/feedback.
* Upon approval, the migration team will proceed with the remaining ~385 repositories.
* Final migration timeline: To be confirmed based on POC outcome.

## EDP Organization Migration

* Current State: Already migrated by Worldpay to their GitHub Cloud instance a week ago.
* Decision Pending: Need to confirm the source of truth for EDP migration:
* Should the migration be from:
* github.worldpay.com (legacy), or
* Worldpay GitHub Cloud (new)?
* Next Step:
* Await confirmation from the application team.
* Once confirmed, the migration team will finalize the migration plan and timeline accordingly.